BUSINESS CASE

Azure DevOps License Automation

Automated Cleanup of Basic & Test Plans Licenses

| Document Reference | BC-AzDO-2025-001 |
| --- | --- |
| Version | 1.0 — March 2025 |
| Classification | Internal — Confidential |
| Document Owner | IT Operations / FinOps |
| Prepared By | Cloud Infrastructure Team |
| Review Date | Quarterly |

# 1. Executive Summary

Azure DevOps licenses accumulate silently. Contractors finish engagements, employees change teams, service accounts multiply — yet their Basic and Basic + Test Plans licenses remain active and are billed at full monthly rates. For a mid-size organisation with 500–2,000 licensed users, this represents between £30,000 and £250,000 of avoidable annual expenditure.

This business case proposes an automated license lifecycle management solution that continuously identifies unused, over-provisioned, or orphaned licenses across all Azure DevOps organisations and takes targeted remediation actions: downgrading inactive Basic users to the free Stakeholder tier and removing entitlements for users no longer present in Azure Active Directory.

The solution requires a one-time implementation investment of approximately £8,000–£15,000 (internal engineering time) and delivers measurable, recurring savings from month one of operation.

| Metric | Current State | Target State | Benefit |
| --- | --- | --- | --- |
| License waste rate | 15–35% of seats | < 5% of seats | £30K–£250K/yr saved |
| Manual review cycle | Quarterly (ad hoc) | Continuous (daily) | 100% automated |
| Time to remediate | Days / weeks | < 24 hours | Immediate action |
| Compliance risk | High (manual gaps) | Low (auditable log) | Full audit trail |

# 2. Problem Statement

## 2.1  License Cost Structure

Microsoft charges per active user per month for Azure DevOps. The two paid tiers relevant to this case are:

| License Tier | Monthly Cost (per user) | Annual Cost (per user) | Free Tier Available |
| --- | --- | --- | --- |
| Basic | ~$6 USD / ~£5 | ~$72 / ~£60 | First 5 users free |
| Basic + Test Plans | ~$52 USD / ~£44 | ~$624 / ~£528 | No |
| Stakeholder | Free | Free | Unlimited |

The Stakeholder tier is free and provides read access to boards, dashboards, and work items — sufficient for the majority of passive users such as business stakeholders, project sponsors, and ex-team members who simply have not been offboarded.

## 2.2  Root Causes of License Waste

- Incomplete offboarding: Contractor and temporary staff offboarding is inconsistent. IT receives leaver requests for AD account deletion but Azure DevOps entitlements are not always included in the joiner/mover/leaver process.

- Role changes: Users change projects or move to roles that do not require DevOps access but retain their original license tier by default.

- Over-provisioned Test Plans: Test Plans licenses (£44/user/month) are assigned to users who ran one test cycle and have not used the feature since.

- Service account sprawl: Automated build agents, service connections, and bot accounts are sometimes given full user licenses instead of service principal access.

- Manual governance: Azure DevOps license reviews are conducted quarterly at best, and even then rely on manual spreadsheet exports that are out of date within days.

## 2.3  Scale of the Problem

Industry benchmarks and Microsoft's own licensing audits consistently show that 15–35% of Azure DevOps seats in organisations with 200+ users are either inactive (last access > 90 days) or could be safely downgraded to Stakeholder. At the lower end of this range, a 500-user organisation paying £5/user/month is wasting £4,500/year at a minimum; a 2,000-user organisation at the upper end may be wasting over £250,000/year.

# 3. Proposed Solution

## 3.1  Solution Overview

The proposed solution is an automated license lifecycle management pipeline built on Azure-native components. It runs on a scheduled basis (nightly), requires no user interaction, and produces a full audit trail of every action taken.

The pipeline consists of four logical stages:

- Stage 1 — Discovery: Enumerate all users and their current entitlement across every Azure DevOps organisation.

- Stage 2 — Enrichment: Cross-reference each user against Azure Active Directory / Entra ID to obtain last sign-in date, account status, and group membership.

- Stage 3 — Decision: Apply configurable policy rules to classify each user as active, downgrade-eligible, or removal-eligible.

- Stage 4 — Remediation: Execute approved changes via the Azure DevOps User Entitlements API and write a full audit log to Azure Blob Storage.

## 3.2  Decision Logic

The classification rules applied in Stage 3 are configurable via environment variables. The defaults recommended for a first deployment are:

| Condition | Current License | Action | Rationale |
| --- | --- | --- | --- |
| User not found in Azure AD | Any | Remove entitlement | Account deleted — no active user |
| AD account disabled | Any | Remove entitlement | User is a confirmed leaver |
| Last DevOps access > 90 days | Basic | Downgrade to Stakeholder | Inactive — Stakeholder is free |
| Last DevOps access > 60 days | Basic + Test Plans | Downgrade to Basic | Test Plans likely unused |
| Service account pattern (regex) | Basic | Flag for review | Convert to service principal |
| In protected group / whitelist | Any | No action | Always excluded |

# 4. Technical Solution

## 4.1  Architecture

The solution is fully serverless and runs within the customer's Azure subscription. No additional VMs or containers are required.

| Component | Azure Service | Purpose |
| --- | --- | --- |
| Orchestrator | Azure Automation (Runbook) | Schedules and executes the Python cleanup script nightly at 02:00 UTC |
| Secret Storage | Azure Key Vault | Stores PAT tokens and client secrets; accessed via Managed Identity (no hardcoded credentials) |
| Identity Lookup | Microsoft Graph API | Retrieves last sign-in date and account enabled/disabled status for each user |
| License Management | Azure DevOps REST API | Reads user entitlements and applies PATCH/DELETE calls to modify or remove licenses |
| Audit Log | Azure Blob Storage | Appends a JSON audit record for every action (or dry-run preview) with timestamp, user, and before/after state |
| Notifications | SendGrid / Logic App | Sends a daily digest to the IT team and 7-day advance warning emails to affected users |
| Monitoring | Azure Monitor + Alerts | Runbook failure alerts; monthly cost-saving dashboard via Log Analytics |

## 4.2  Core Python Script

The runbook executes a Python script with the following key functions:

- get_all_user_entitlements(org, headers) — paginates the vsaex.dev.azure.com User Entitlements API to retrieve every user record including license type and last access date.

- get_aad_user_status(upn, graph_token) — calls Microsoft Graph /users/{upn}?$select=signInActivity,accountEnabled to get last interactive sign-in and whether the account is enabled.

- classify_user(user, aad_info, policy) — applies the decision table (Section 3.2) and returns one of: KEEP, DOWNGRADE_TO_BASIC, DOWNGRADE_TO_STAKEHOLDER, REMOVE, FLAG.

- apply_change(org, user_id, action, headers, dry_run) — executes the PATCH or DELETE call or, in dry-run mode, only logs the intended action without making changes.

- write_audit_log(actions, blob_client) — appends a structured JSON record to the monthly audit blob with full before/after state.

- send_notification(action_summary, notify_client) — dispatches the daily digest and any user-facing warning emails.

## 4.3  API Reference

The following Azure DevOps REST API endpoints are used:

| Operation | Method | Endpoint |
| --- | --- | --- |
| List all users | GET | https://vsaex.dev.azure.com/{org}/_apis/userentitlements?api-version=7.1 |
| Update license | PATCH | https://vsaex.dev.azure.com/{org}/_apis/userentitlements/{userId}?api-version=7.1 |
| Remove user | DELETE | https://vsaex.dev.azure.com/{org}/_apis/userentitlements/{userId}?api-version=7.1 |
| AAD sign-in | GET | https://graph.microsoft.com/v1.0/users/{upn}?$select=signInActivity,accountEnabled |

## 4.4  Authentication & Security

- Managed Identity: The Azure Automation Runbook uses a System-Assigned Managed Identity — no passwords or PATs stored in the script.

- PAT in Key Vault: A dedicated Azure DevOps PAT with scope Member Entitlement Management (read/write) is stored in Key Vault and fetched at runtime by the Managed Identity.

- Graph Permission: The Managed Identity is granted Microsoft Graph User.Read.All (application permission, admin-consented) to read sign-in activity.

- Whitelist Group: A protected group (e.g. AzDO-License-Exempt) in Azure AD whitelists service accounts, shared mailboxes, and pipeline identities that must never be touched.

- Dry-Run Gate: All changes are run in dry-run mode for the first 30 days. An IT manager must toggle DRY_RUN=false in the Automation variable store to activate live changes.

## 4.5  Deployment Steps

- Create Azure Automation Account with System-Assigned Managed Identity.

- Grant Managed Identity: Key Vault Secrets User on the Key Vault; User.Read.All on Microsoft Graph.

- Store the Azure DevOps PAT in Key Vault secret azdo-pat.

- Upload the Python cleanup script as a Runbook (Python 3.8).

- Create Automation Variables: ORG_NAMES (comma-separated), DRY_RUN (true), INACTIVE_DAYS_BASIC (90), INACTIVE_DAYS_TEST (60), AUDIT_BLOB_URL.

- Schedule the Runbook: daily at 02:00 UTC.

- Create Blob Storage container azdo-audit-logs with append-blob access.

- Configure Azure Monitor alert on Runbook job failure → email IT Ops.

- Run in dry-run mode for 30 days; review audit log; confirm classification accuracy.

- Toggle DRY_RUN=false to activate live remediation.

# 5. Financial Analysis

## 5.1  Cost of Inaction

The table below models the annual cost of license waste at three representative organisation sizes, assuming 20% of seats are inactive or over-provisioned (a conservative estimate).

| Org Size | Basic Seats | Test Plan Seats | Waste @ 20% | Annual Wasted Cost |
| --- | --- | --- | --- | --- |
| 200 users | 170 | 30 | 40 seats | ~£22,000 |
| 500 users | 420 | 80 | 100 seats | ~£58,000 |
| 1,000 users | 850 | 150 | 200 seats | ~£118,000 |
| 2,000 users | 1,700 | 300 | 400 seats | ~£235,000 |

## 5.2  Implementation Investment

| Cost Item | One-Time | Annual Recurring |
| --- | --- | --- |
| Engineering: script development & testing (10 days) | £8,000–£12,000 | — |
| Engineering: deployment & runbook setup (3 days) | £2,400–£3,600 | — |
| Azure Automation (consumption-based; ~1 hr/day) | — | < £120/yr |
| Azure Blob Storage (audit logs) | — | < £20/yr |
| Ongoing maintenance (1 day/quarter) | — | £1,600–£3,200/yr |
| TOTAL | ~£10,400–£15,600 | ~£1,740–£3,340/yr |

## 5.3  Return on Investment

| Scenario | Org Size | Year 1 Saving | Implementation Cost | Net Year 1 Benefit |
| --- | --- | --- | --- | --- |
| Conservative | 500 users | £29,000 | £15,600 | £13,400 |
| Base Case | 500 users | £58,000 | £13,000 | £45,000 |
| Optimistic | 1,000 users | £118,000 | £15,600 | £102,400 |

In the base case, the solution pays for itself within the first 3 months of live operation. From Year 2 onwards, the net annual saving is the gross saving minus the small recurring cost (< £3,400/year), delivering an ongoing ROI in excess of 1,600%.

# 6. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Active user incorrectly downgraded | Low | Medium | Dry-run gate for 30 days; 7-day advance warning email; self-service re-upgrade URL in notification |
| Service account removed, breaking pipeline | Low | High | Protected whitelist group; service account naming convention regex; separate review flag action |
| PAT token expires, script fails silently | Medium | Low | Azure Monitor alert on Runbook failure; PAT stored with 365-day expiry and calendar reminder |
| Graph API sign-in data lag (up to 24h) | High | Low | Inactivity threshold set conservatively at 90 days; Graph data lag is negligible at this scale |
| Scope creep / unintended org coverage | Low | Medium | ORG_NAMES variable explicitly lists target organisations; no wildcard discovery |
| Regulatory / HR data usage concerns | Low | Medium | Script uses only IT system activity data (last sign-in); no HR data; review with DPO before go-live |

# 7. Implementation Plan

| Phase | Activity | Owner | Duration | Dependency |
| --- | --- | --- | --- | --- |
| 1 | Requirements & design: confirm org list, policy thresholds, whitelist groups, notification templates | IT Ops + FinOps | 3 days | — |
| 2 | Infrastructure setup: Automation Account, Key Vault, Blob Storage, Managed Identity, Graph permissions | Cloud Infra | 2 days | Phase 1 |
| 3 | Script development: discovery, enrichment, classification, remediation, audit, notification modules | Cloud Infra | 5 days | Phase 2 |
| 4 | Testing: unit tests, dry-run against production data, stakeholder review of classification output | Cloud Infra + IT Ops | 3 days | Phase 3 |
| 5 | Dry-run operation: 30 days of nightly runs; daily digest reviewed by IT Ops; zero live changes | IT Ops | 30 days | Phase 4 |
| 6 | Go-live: toggle DRY_RUN=false; monitor first 5 live runs; confirm audit logs and notifications | Cloud Infra + IT Ops | 1 week | Phase 5 |
| 7 | BAU handover: runbook documentation, on-call runbook, quarterly policy review calendar | IT Ops | 2 days | Phase 6 |

Total elapsed time from kick-off to go-live: approximately 7–9 weeks, of which 30 days is mandatory dry-run observation.

# 8. Alternatives Considered

| Option | Description | Pros | Cons |
| --- | --- | --- | --- |
| Status Quo (manual quarterly review) | IT team exports user list from Azure DevOps quarterly and manually reviews inactive accounts | No dev effort | Expensive; slow; error-prone; misses month-on-month drift; non-scalable |
| Microsoft Entra ID Governance | Use Entra ID Access Reviews to periodically review and remove DevOps access | Native MSFT tool; no code | Does not distinguish license tiers; requires Entra ID P2 licence (extra cost); manual approval gates |
| Third-party SaaS (e.g. Zylo, Torii) | SaaS platforms that integrate with Azure DevOps to track and optimise license spend | Low dev effort; dashboards | £20,000–£60,000/yr licence cost; data leaves tenant; overkill for one tool |
| Power Automate (proposed — low-code) | HTTP connector in Power Automate to call Azure DevOps API on a schedule | No code; quick to build | No AAD enrichment; limited error handling; not auditable; throttling issues at scale |
| Azure Automation Python Runbook (RECOMMENDED) | Python script in Azure Automation with full AAD enrichment, audit log, and notification — this proposal | Full control; low cost; auditable; scalable | Small upfront dev effort (mitigated by phased approach) |

# 9. Recommendation & Approval

## 9.1  Recommendation

IT Operations recommends approval and immediate initiation of the Azure DevOps License Automation project as described in this business case. The solution is technically low-risk, operationally straightforward, and delivers a positive ROI within the first quarter of live operation.

The phased approach — with a mandatory 30-day dry-run window — ensures that no user is impacted until the classification logic has been validated against real production data and signed off by the IT Operations Manager.

## 9.2  Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| IT Operations Manager |  |  |  |
| FinOps / Finance Lead |  |  |  |
| CISO / Security |  |  |  |
| CTO / IT Director |  |  |  |

# Appendix A — Environment Variables Reference

| Variable | Default | Description |
| --- | --- | --- |
| ORG_NAMES | (required) | Comma-separated list of Azure DevOps organisation names to process |
| DRY_RUN | true | When true, log intended actions only; no API write calls are made |
| INACTIVE_DAYS_BASIC | 90 | Days of inactivity after which a Basic user is downgraded to Stakeholder |
| INACTIVE_DAYS_TEST | 60 | Days of inactivity after which a Test Plans user is downgraded to Basic |
| EXEMPT_GROUP | AzDO-License-Exempt | Azure AD group name whose members are never modified |
| KEY_VAULT_NAME | (required) | Name of the Azure Key Vault holding azdo-pat and graph-client-secret |
| AUDIT_BLOB_URL | (required) | Full URL of the Azure Blob Storage container for audit logs |
| NOTIFY_EMAIL | (required) | IT Ops distribution list for daily digest emails |
| WARN_DAYS_BEFORE | 7 | Days before downgrade action that the affected user receives a warning email |

# Appendix B — Glossary

Basic License — A paid Azure DevOps license (~$6/month) providing full access to Repos, Pipelines, Boards, and Artifacts.

Basic + Test Plans — A paid Azure DevOps license (~$52/month) that adds manual and exploratory testing features via Azure Test Plans.

Stakeholder — A free Azure DevOps access tier providing read access to boards and dashboards. Unlimited seats.

User Entitlement — Microsoft's term for the combination of a user account and their assigned access level (license tier) in Azure DevOps.

Managed Identity — An Azure Active Directory identity automatically managed by Azure, used by Azure services to authenticate to other services without storing credentials.

PAT — Personal Access Token. A scoped authentication token used to authenticate scripts against Azure DevOps APIs.

Dry-Run Mode — A safe mode in which the script evaluates and logs all intended changes without executing any API write calls.

Entra ID — Microsoft's cloud identity platform, formerly Azure Active Directory (Azure AD).