CMDB Owner Initiative Cloud Cost Optimisation through Ownership & Accountability Version 1.0 ¦ April 2026 ¦ Confidential

## Executive Summary

This initiative establishes a direct link between Configuration Management Database (CMDB) owner data and cloud cost optimisation across both Microsoft Azure and Amazon Web Services. The core premise is straightforward: cloud waste persists not because it is invisible, but because no one accountable receives the signal to act on it. By ensuring every cloud resource has a named, verified owner recorded in the CMDB, we create the communication infrastructure needed to drive fast, targeted decisions on rightsizing, orphan cleanup, and broader cloud resource optimisation.

Industry benchmarks consistently indicate that 30-40% of cloud spend is recoverable without impacting workloads. The three primary areas of saving targeted by this initiative are: VM and EC2 rightsizing, elimination of orphaned resources (unattached storage, idle disks, unused snapshots, and stranded load balancers), and broader optimisation including Reserved Instance commitments, Savings Plans, and environment scheduling.

How CMDB Ownership Drives Cost Savings

The connection between CMDB owner data and realised cloud savings operates through several reinforcing mechanisms. Without a named owner in the CMDB, a rightsizing recommendation has nowhere to go. It either routes to a generic team inbox and is deprioritised, or it goes unactioned entirely because no individual feels accountability for the resource. With a confirmed owner, the same alert becomes a personal action item tied to a specific cost centre, escalation path, and resolution SLA.

Key insight: CMDB ownership does not create new savings opportunities — those already exist in every cloud estate. It creates the communication and accountability layer that converts identified waste into approved action, faster and at scale.

The table below maps each CMDB capability to the specific mechanism it enables and the cost area it unlocks:

| CMDB capability | How it drives action | Cost saving area |
| --- | --- | --- |
| Named owner per CI | Rightsizing alerts route to accountable individual, not generic inbox | VM / EC2 rightsizing — faster approval cycle |
| Owner-to-cost-centre mapping | Chargeback attributed directly; overspend visible to budget holder | Reduced over-provisioning; owners motivated to right-size |
| Resource-to-CI linkage (Azure & AWS) | Automated orphan detection cross-referenced to active CIs | Orphan cleanup: unattached disks, snapshots, idle load balancers |
| Owner-chain escalation path | Non-responders escalated to manager within defined SLA | Eliminates alert fatigue and blocked remediation tickets |
| HR sync keeps owners current | Alerts never bounce to leavers; action always reaches a live owner | Prevents waste accumulating when staff change roles |
| Provisioning gate enforces owner assignment | No resource can be created without a valid CMDB owner field | Prevents new orphan resources from being created at source |

The compounding effect is significant. When owners are accountable through chargeback, when provisioning gates prevent new orphans being created, and when escalation chains ensure alerts always reach a live human, the organisation shifts from reactive fire-fighting to proactive cost governance. Each saved dollar is also a faster decision — owners who see their team's spend in real-time approve rightsizing proposals in days rather than weeks.

Section 1 — Key Assumptions

The following assumptions underpin the business case and delivery plan for this initiative. They should be validated with stakeholders during the discovery phase.

| 1 | CMDB data is currently incomplete or stale Existing CMDB entries lack verified owner assignments, business unit mapping, and cloud resource linkage — making automated alerting and chargeback unreliable today. A data quality baseline exercise is required before automation can begin. Data quality |
| --- | --- |

| 2 | Owner accountability drives action When a named owner receives a rightsizing or orphan alert, remediation happens significantly faster than when alerts route to a generic team inbox or go unassigned. Behavioural evidence from similar initiatives confirms this pattern. Behaviour |
| --- | --- |

| 3 | Significant waste already exists in the cloud estate VMs, EC2s, and attached storage are assumed to be over-provisioned or idle at a material rate. Industry benchmarks suggest 30-40% of cloud spend is reclaimable without affecting workloads. Financial |
| --- | --- |

| 4 | Azure and AWS tagging can be mapped to CMDB CIs Cloud resource tags (or discoverable metadata) are sufficiently consistent across accounts and subscriptions to allow automated linking of cloud assets to CMDB configuration items. Technical |
| --- | --- |

| 5 | Leadership will mandate owner registration Business and IT leadership will enforce a policy requiring all cloud resources to have a valid CMDB owner before provisioning is approved or resources can remain running. Without this mandate, adoption will be insufficient. Governance |
| --- | --- |

Section 2 — Top Risks

The following risks have been identified as the most likely to delay or reduce the value delivered by this initiative. Each should be assigned an owner and a mitigation action during programme planning.

| 1 | Incorrect owner data leads to wrong decommissions If a resource is incorrectly tagged as orphaned and deleted, it may cause a production outage. Data validation and a mandatory quarantine period before deletion are critical controls. Risk rating: High. High |
| --- | --- |

| 2 | Low adoption — teams do not update CMDB records Without enforcement mechanisms such as provisioning gates or chargeback to cost centres, teams will deprioritise CMDB hygiene and the initiative will stall within months of launch. Risk rating: High. High |
| --- | --- |

| 3 | Cloud tagging is inconsistent across accounts Legacy accounts, shadow IT subscriptions, and non-standard naming conventions may prevent automated CMDB-to-cloud linkage, requiring significant manual remediation effort. Risk rating: Medium. Medium |
| --- | --- |

| 4 | Savings projections do not materialise at expected scale Resource owners may resist rightsizing due to perceived performance risk, or recommendations may not account for peak workloads — requiring a longer runway to realise savings. Risk rating: Medium. Medium |
| --- | --- |

| 5 | Organisational change fatigue Teams managing cloud infrastructure are often already under pressure. Adding CMDB ownership responsibilities without adequate tooling or headcount support creates resistance and burnout risk. Risk rating: Medium. Medium |
| --- | --- |

Section 3 — Money Steps

The following steps are sequenced to deliver early, visible savings while building the infrastructure for sustained optimisation. Orphan cleanup is placed before VM rightsizing intentionally — deleting a resource no one owns is a far easier organisational conversation than asking a team to accept a smaller VM, and early wins build stakeholder confidence in the programme.

| 1 | Establish baseline cloud spend visibility Export cost and usage data from AWS Cost Explorer and Azure Cost Management. Tag spend by resource, account, and subscription. Identify the top 20% of resources driving 80% of spend. This baseline becomes the measure against which all savings are tracked. Foundation |
| --- | --- |

| 2 | Link cloud resources to CMDB CIs and owners Use automated discovery tools such as ServiceNow Discovery, AWS Config, and Azure Resource Graph to populate the CMDB with cloud assets. Assign a confirmed owner and cost centre to every CI above a defined spend threshold. Enablement |
| --- | --- |

| 3 | Identify and remediate orphaned resources Flag unattached disks, unused snapshots, idle load balancers, and unassociated IP addresses. Route alerts to CMDB owners. Apply a 14-day quarantine before deletion. Target: 100% of identified orphans resolved within 90 days of programme launch. Quick win — $$$ |
| --- | --- |

| 4 | Execute VM and EC2 rightsizing programme Pull rightsizing recommendations from AWS Compute Optimizer and Azure Advisor. Owners review and approve within 30 days. Track commitment and actual savings per CI. Escalate non-responders to their manager via the CMDB owner chain. Major savings — $$$$ |
| --- | --- |

| 5 | Continuous optimisation — reservations, savings plans, and scheduling With owners confirmed via CMDB, negotiate Reserved Instances and Savings Plans for stable workloads. Apply auto-shutdown schedules for development and test environments. Review monthly and report savings back to cost centre owners. Sustained savings |
| --- | --- |

Section 4 — Interdependencies

This initiative cannot be delivered in isolation. The following teams, tools, and programmes must be engaged, aligned, or unblocked before and during execution. Two interdependencies are classified as blockers — the initiative cannot proceed past the data population phase without them.

| Cloud platform teams (AWS & Azure) Must enable tagging policies, share cost export data, and implement provisioning gates that enforce CMDB owner assignment before resource creation. Blocker | ITSM / CMDB platform (e.g., ServiceNow) Must support automated CI discovery, owner fields, and integration APIs. Data model changes may require platform team capacity and release windows. Blocker |
| --- | --- |
| Finance and FinOps Chargeback and showback reporting must align to CMDB cost centre fields. Finance approval is needed to convert savings projections into confirmed budget recapture. Critical | Application and product owners Must confirm ownership of assigned CIs, validate rightsizing proposals, and respond to orphan alerts. Without engagement here, the initiative stalls at data population. Critical |
| Security and compliance Decommissioning workflows must be reviewed to ensure data retention obligations are met before storage deletion. Owner identity data may require data governance review. Dependency | HR and org data systems An automated sync between HR systems and CMDB owner fields is needed to keep records current as staff change roles, preventing stale contacts blocking action. Dependency |

This document is intended as a working framework. All assumptions, risk ratings, and savings projections should be reviewed and validated with stakeholders prior to programme initiation.