CMDB Ownership Remediation — KPI Dashboard

Azure US  •  Azure China  •  AWS     |     Project Duration: April – July 2026

KPI 1 — Financial: Cumulative Cloud Cost Savings from Owner Attribution ($)

| Objective | Quantify and track monthly cloud cost savings achieved by eliminating orphaned, untagged, and unaccountable resources once ownership is fully established in CMDB. |
| --- | --- |
| Rationale | Resources without an assigned owner cannot be governed for cost. Once owners are attributed, teams can identify idle/orphaned resources, enforce right-sizing, and drive cost accountability — generating measurable savings from July 2026 onwards. |
| Baseline | Current estimated annual waste from unowned resources (orphaned VMs, idle storage, untagged workloads) across Azure US, Azure China & AWS. → To be established at Phase 1 audit completion (end of Week 4). |
| Target | Achieve cumulative savings of [$$$ — to be confirmed post-audit] by December 2026, representing a [X]% reduction in cloud waste attributed to unowned resources. |
| Measurement | Monthly: export cost data from Azure Cost Management + AWS Cost Explorer filtered by newly owner-tagged resources. Compare spend on remediated resources vs. pre-project baseline. |
| Reporting Cadence | Monthly — reported from July 2026 onwards (CMDB work complete by end of June 2026) |
| Data Source | Azure Cost Management Portal ¦ AWS Cost Explorer ¦ ServiceNow CMDB cost attribution module |
| Owner | Cloud FinOps Lead / Project Manager |

Monthly Savings Tracker (cumulative, $)

| Month | Azure US Savings ($) | Azure China Savings ($) | AWS Savings ($) | Monthly Total ($) | Cumulative Total ($) | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Jun 2026 — CMDB work complete | — | — | — | — | — | In Progress |
| Jul 2026 | $[TBD] | $[TBD] | $[TBD] | $[TBD] | $[TBD] | Planned |
| Aug 2026 | $[TBD] | $[TBD] | $[TBD] | $[TBD] | $[TBD] | Planned |
| Sep 2026 | $[TBD] | $[TBD] | $[TBD] | $[TBD] | $[TBD] | Planned |
| Oct 2026 | $[TBD] | $[TBD] | $[TBD] | $[TBD] | $[TBD] | Planned |
| Nov 2026 | $[TBD] | $[TBD] | $[TBD] | $[TBD] | $[TBD] | Planned |
| Dec 2026 | $[TBD] | $[TBD] | $[TBD] | $[TBD] | $[TBD] | Planned |

Note: Savings figures to be populated monthly from Azure Cost Management and AWS Cost Explorer reports. Baseline spend-per-resource to be captured at Phase 1 audit (Week 4).

KPI 2 — Operational: % of Ownership Tags Missing in CMDB (Baseline vs. Target)

| Objective | Track the percentage of CMDB records across all cloud platforms that are missing an owner tag, from the initial baseline through to project completion — demonstrating measurable improvement over time. |
| --- | --- |
| Rationale | This KPI directly measures the core output of the project. A declining % of missing ownership tags proves the remediation is working. It also establishes an ongoing hygiene metric post-project. |
| Baseline | % of CMDB records with missing owner tag at project start (Week 1 audit). → Expected to be established at Phase 1 audit completion (end of Week 4). Example: 'Baseline = 68% of records missing an owner'. |
| Target | Less than 5% of CMDB records missing an owner tag by end of June 2026 (project close). Long-term steady-state target: < 2% (enforced via automated alerts from July 2026). |
| Formula | % Missing = (Records with no owner field populated ÷ Total active CMDB records) × 100 |
| Measurement | ServiceNow CMDB report: filter active CIs by owner field = null or empty. Run per platform (Azure US / Azure China / AWS) and in aggregate. |
| Reporting Cadence | Bi-weekly during project (Weeks 1–16) ¦ Monthly post-project (from July 2026) |
| Data Source | ServiceNow CMDB ¦ Azure Resource Graph ¦ AWS Config Tag Editor |
| Owner | CMDB Admin / Project Manager |

Bi-Weekly Progress Tracker — % Missing Ownership Tags

| Period | Azure US % Missing | Azure China % Missing | AWS % Missing | Aggregate % Missing | Target % Missing | On Track? |
| --- | --- | --- | --- | --- | --- | --- |
| Baseline (Wk 1–4 Audit) | [TBD]% | [TBD]% | [TBD]% | [TBD]% | < 5% | — |
| Week 6 | [TBD]% | — | [TBD]% | [TBD]% | < 5% | — |
| Week 8 | [TBD]% | — | [TBD]% | [TBD]% | < 5% | — |
| Week 10 (M2 checkpoint) | [TBD]% | — | [TBD]% | [TBD]% | < 5% | — |
| Week 12 | [TBD]% | [TBD]% | [TBD]% | [TBD]% | < 5% | — |
| Week 14 (M3 checkpoint) | [TBD]% | [TBD]% | [TBD]% | [TBD]% | < 5% | — |
| Week 16 — Project Close | < 5% | < 5% | < 5% | < 5% | < 5% | TARGET |
| Jul 2026 onwards (steady state) | < 2% | < 2% | < 2% | < 2% | < 2% | Ongoing |

Note: Azure China remediation begins in Phase 3 (Week 11); earlier rows show '—' for Azure China. All [TBD]% fields to be populated bi-weekly from ServiceNow CMDB reports.

| KPI | Type | Baseline | Target | Measured From |
| --- | --- | --- | --- | --- |
| KPI 1 — Cost Savings | Financial | $0 (CMDB work completes Jun '26) | [$$$ — post audit] cumulative by Dec '26 | July 2026 monthly |
| KPI 2 — % Missing Tags | Operational | [TBD]% — set at Week 4 audit | < 5% by Jun '26 ¦ < 2% steady state | Bi-weekly during project |