CMDB Missing Owner Remediation

Azure US  •  Azure China  •  AWS Accounts & Resource Groups

Executive Summary

This project addresses the remediation of missing owner attributes in the Configuration Management Database (CMDB) across all cloud environments — Azure US, Azure China, and AWS (accounts and resource groups). Accurate ownership data is critical for governance, security, cost accountability, and operational support.

| Objectives - Identify all CMDB records with missing owner fields across Azure US, Azure China, and AWS - Establish a scalable, repeatable process for owner assignment and validation - Achieve 95%+ owner field completion by project close - Improve governance readiness, cost attribution, and incident response SLAs | Scope - Azure US: All subscriptions, resource groups, and tagged resources - Azure China: All 21Vianet-hosted subscriptions and resource groups - AWS: All accounts, resource groups, and key services (EC2, S3, RDS, etc.) - CMDB platform: ServiceNow (or equivalent) owner attribute fields |
| --- | --- |

Timeline at a Glance

| Phase | Timeline | Key Deliverable | Status |
| --- | --- | --- | --- |
| Phase 1 — Discovery | Weeks 1–4 | Full audit report of missing owners by platform | Planned |
| Phase 2 — Remediation | Weeks 5–10 | Owner records updated: Azure US & AWS | Planned |
| Phase 3 — China & Validation | Weeks 11–14 | Azure China remediated; cross-platform validation complete | Planned |
| Phase 4 — Closure | Weeks 15–16 | Final sign-off, process documentation, and handover | Planned |

Risks & Dependencies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incomplete or stale resource inventory | High | Automated discovery scan at project start |
| Azure China access / compliance constraints | Medium | Engage China ops team early (Week 1) |
| Unresponsive resource owners | Medium | Escalation path via management chain |
| CMDB platform downtime or API limits | Low | Batch imports during off-peak hours |

Team & Stakeholders

| Role | Responsibility | Platform Focus |
| --- | --- | --- |
| Project Manager | Overall delivery & reporting | All |
| Cloud Ops Lead | Azure US & AWS remediation | Azure US / AWS |
| China Ops Liaison | Azure China coordination | Azure China |
| CMDB Admin | Data update & validation | ServiceNow / CMDB |
| Security & Compliance | Approval & governance review | All |